# CAMP — Workflow Reference & QA Follow-up

Sha Shib Group · Central Academic Management Portal (Laravel 9 + Livewire 2)

Version: 8 Oct 2026 · Source of truth for the detailed design: plan.md (tables, fields, components)

This document describes the workflow agreed so far: who does what, in which order, and under which rules. It also lists what QA should check. Each part is marked:

| Mark | Meaning |
| --- | --- |
| ✅ Built | Implemented and covered by automated tests; QA can verify it now |
| 🟡 Planned | Design agreed, not built yet; QA checkpoints are acceptance criteria for later |
| ❓ Open | Still needs a decision from management / the client |

## Contents

- System overview

- Roles & responsibilities

- Menus and who uses them

- Permissions

- Set-up workflow: institutes, courses, batches, academic years, semesters

- Student onboarding workflow (admin side + admissions portal)

- ER number generation & rules

- ER request form & ID card

- Fee structure & fee management (semester-wise)

- Notifications

- Examination workflow (Module 3 + Module 4)

- Module 5 — Grading & Result Publication

- Student promotion workflow

- DMS — Document Management System (Module 6)

- MoU tracker & Compliance dashboard (Modules 7–8)

- Cross-cutting rules (audit, serials, uploads, data scoping)

- Confirmed requirements (decision log)

- Open / pending points

- QA checkpoints & test scenarios

- QA environment notes

## 1. System overview

CAMP serves 10+ institutes of the Sha Shib Group from one application and one database.

- Centralised: ER numbers, receipt numbers, marksheet serials, master data, question bank and result governance are managed group-wide.

- Decentralised: each institute runs its own daily approvals (documents, fees, ID cards, exams).

- Every institute-level record carries institute_id. Institute users only ever see their own institute's data; the Super Admin sees everything.

### Module map and status

| # | Module | Status |
| --- | --- | --- |
| 1 | Core / Foundation: institutes, users, roles & permissions, side menu, audit trail, notification log, serial numbers | ✅ Built |
| 1A | Master Data (Super Admin): academic years, courses, qualifications, boards, religions, categories, countries, states, payment gateways | ✅ Built |
| 2 | Student Onboarding & ER Number: admin onboarding, admissions portal, document gate, fee gate, ER number, ER form, ID card, batches, payment settings | ✅ Built |
| 2A | In-app workflow notifications (bell, notification page, portal notifications) | ✅ Built |
| 2B | Academic years, academic periods (semesters / terms), student period history, semester-wise fee structure | ✅ Built |
| 3 | Examination Lifecycle: subjects, syllabus mapping, exam schedule, exam application, dues gate + BiC bypass, attendance gate, admit card | 🟡 Planned |
| 4 | Question Bank & Exam Paper | 🟡 Planned |
| 5 | Grading & Result Publication + Promotion to the next semester | 🟡 Planned |
| 6 | DMS: MTOE / SOP / Training Manual approvals, external submission, 7-day rule, repository | 🟡 Planned |
| 7 | MoU (Practical Accessor) Tracker with 60-day expiry alerts | 🟡 Planned |
| 8 | Compliance Dashboard (Super Admin) | 🟡 Planned |

### End-to-end student life cycle

Super Admin set-up            Institute set-up                 Student journey

──────────────────            ────────────────                 ───────────────

Academic years        ──►     Institute courses        ──►     Registration (portal or office)

Courses (+ periods)           Batches                          Documents ─► Gate 1 (Admin)

Masters, gateways             Academic periods                 Admission fee ─► Gate 2 (Accounts)

Institutes                    Fee structure                    ER number ─► Semester 1 starts

Payment settings                 ER form signed · ID card issued ─► ACTIVE

Exams ─► Results ─► Promotion (Sem 2 … N)

Last semester passed ─► ALUMNI

### Student statuses

| Status | Meaning | Set when |
| --- | --- | --- |
| draft | Application being filled in | Created (office or portal) |
| pending_docs | Submitted, but required documents are missing | Submit with missing documents |
| pending_approval | All required documents present; waiting for the gates | Submit complete / last missing document uploaded |
| rejected | Returned for corrections (Gate 1 rejected) | Admin rejects the application |
| er_issued | ER number issued | Gate 1 and Gate 2 approved |
| active | ID card signed & issued | ID card marked signed & issued |
| alumni | Course completed | 🟡 Last semester passed (Module 5) |

## 2. Roles & responsibilities

| Role | Scope | Responsibilities |
| --- | --- | --- |
| Super Admin | All institutes | Master data; institutes; users of any institute; roles & permissions; serial numbers; acts in every institute screen; 🟡 subject/syllabus mapping, master question bank, mark corrections, promotion override, compliance dashboard |
| Institute Admin | Own institute | Institute courses, batches, academic periods, fee structure, payment settings; students (add/edit); Gate 1 document verification; ER form & ID card handling (chooses which TM signed); creates the institute's staff users; 🟡 exam creation, promotion confirmation |
| Accounts | Own institute | Fee structure & student dues, records payments, verifies payments and approves Gate 2; 🟡 exam dues gate |
| Training Manager (TM) | Own institute | Physically signs the ER request form and the ID card (recorded in CAMP); 🟡 attendance gate, admit card & marksheet signature |
| Base In-Charge (BiC) | Own institute | 🟡 Bypasses the exam dues block with a recorded reason |
| Examination Manager (EM) | Own institute | 🟡 Admit card & marksheet signature, marks/results, promotion confirmation |
| Head of Training (HoT) | Own institute | 🟡 DMS approvals (approve / return), MoU expiry alerts |
| Faculty | Own institute | 🟡 Attendance & lesson plans, marks entry |
| Student | Self | Admissions portal: register, upload documents, pay fees, track status, notifications; 🟡 exam application, downloads |

Who can create which users ✅

| Creator | Can create | Institute |
| --- | --- | --- |
| Super Admin | Super Admin, Institute Admin, Accounts, TM, BiC, EM, HoT, Faculty | Selects the institute |
| Institute Admin | Accounts, TM, BiC, EM, HoT, Faculty | Always their own institute (enforced server-side) |
| — | Students | Created only through onboarding (office or portal), never from the Users screen |

## 3. Menus and who uses them

The side menu is built from a role × permission matrix (config/menu.php). An item appears only when its screen exists and the user has the role/permission, so menus for planned modules appear automatically once built.

### 3.1 Built menus ✅ (default access)

| Section | Menu | Super Admin | Institute Admin | Accounts | TM | BiC / EM / HoT / Faculty |
| --- | --- | --- | --- | --- | --- | --- |
| Main | Dashboard | ✓ | ✓ | ✓ | ✓ | ✓ |
| Main | Master Data ▸ Academic (Academic Years, Courses, Qualifications, Matriculation Boards, Higher Secondary Boards) · Personal (Religions, Categories) · Location (Countries, States) · Finance (Payment Gateways) | ✓ only | – | – | – | – |
| Institute | Institute Management ▸ Institutes (incl. institute users) | ✓ only | – | – | – | – |
| Institute | Institute Management ▸ Institute Courses | ✓ (all, with institute column) | ✓ (own; no institute/code columns) | – | – | – |
| Institute | Institute Management ▸ Batches | ✓ | ✓ | – | – | – |
| Institute | Institute Management ▸ Academic Periods | ✓ | ✓ | – | – | – |
| Institute | Institute Management ▸ Fee Structure | ✓ | ✓ | ✓ | – | – |
| Institute | Institute Management ▸ Payment Settings | ✓ | ✓ | ✓ | – | – |
| Admissions | Students ▸ All Students | ✓ | ✓ | ✓ | ✓ | – |
| Admissions | Students ▸ Add Student | ✓ | ✓ | – | – | – |
| Admissions | Onboarding ▸ Document Verification (Gate 1) | ✓ | ✓ | – | – | – |
| Admissions | Onboarding ▸ Payment Verification (Gate 2) | ✓ | – | ✓ | – | – |
| Admissions | Onboarding ▸ ER & ID Cards | ✓ | ✓ | – | ✓ | – |
| Administration | Users & Permissions ▸ Users | ✓ (all) | ✓ (own institute) | – | – | – |
| Administration | Users & Permissions ▸ Roles & Permissions | ✓ only | – | – | – | – |
| Administration | System ▸ Serial Numbers | ✓ only | – | – | – | – |
| Administration | Monitoring ▸ Audit Trail, Notification Log | ✓ | ✓ (own) | – | – | – |
| Header | Notification bell + My Notifications page | ✓ | ✓ | ✓ | ✓ | ✓ |

Per-student pages, opened from All Students: Onboarding (tabs), Fees & Payments, Gates, ER & ID card.

Student admissions portal (/admissions, separate from the admin panel): Home · Apply (Step 1 Details → Step 2 Academic → Step 3 Documents → Step 4 Payment) · Application Status · Notifications.

Default access can be changed per role on Roles & Permissions (Super Admin). masters.manage is Super-Admin-only and cannot be granted.

### 3.2 Planned menus 🟡 (role access as designed)

| Section | Menu | Roles |
| --- | --- | --- |
| Academics | Examinations ▸ Courses & Subjects | Super Admin, Institute Admin |
| Academics | Examinations ▸ Syllabus Mapping | Super Admin |
| Academics | Examinations ▸ Exam Schedule | Super Admin, Institute Admin, EM |
| Academics | Examinations ▸ Exam Applications | Institute Admin, Accounts, TM, BiC |
| Academics | Examinations ▸ Attendance | Faculty, TM |
| Academics | Examinations ▸ Admit Cards | Institute Admin, TM, EM |
| Academics | Question Bank ▸ Questions, Exam Papers | Super Admin, Institute Admin, EM |
| Academics | Grading & Results ▸ Marks Entry | Institute Admin, Faculty, EM |
| Academics | Grading & Results ▸ Results | Super Admin, Institute Admin, EM |
| Academics | Grading & Results ▸ Mark Corrections | Super Admin |
| Academics | Grading & Results ▸ Marksheets | Super Admin, Institute Admin, TM, EM |
| Academics | Grading & Results ▸ Promotions | Institute Admin, EM (Super Admin: override) |
| Documents & Compliance | Documents (DMS) ▸ Documents | Super Admin, Institute Admin, HoT |
| Documents & Compliance | Documents (DMS) ▸ HoT Review Queue | HoT |
| Documents & Compliance | Documents (DMS) ▸ Regulatory Submissions | Super Admin, HoT |
| Documents & Compliance | Documents (DMS) ▸ Document Repository | Super Admin + all staff |
| Documents & Compliance | MoU Register | Super Admin, Institute Admin, HoT |
| Documents & Compliance | Compliance Dashboard | Super Admin |

## 4. Permissions

Super Admin passes every permission check. Defaults for the other roles are below; they can be edited on Roles & Permissions.

| Permission | Meaning | Default roles |
| --- | --- | --- |
| institutes.manage | Manage institutes | Super Admin |
| masters.manage | Master data (cannot be granted) | Super Admin only |
| institute_courses.view / .manage | View / assign institute courses | Institute Admin |
| batches.manage | Batches | Institute Admin |
| periods.manage | Academic periods (semesters / terms) | Institute Admin |
| students.view / .create / .update / .delete | Students (delete = drafts only) | Institute Admin (all); Accounts & TM (view) |
| onboarding.verify_documents | Verify documents & approve Gate 1 | Institute Admin |
| enrollment.manage | ER form & ID card (print, signed, archive, issue) | Institute Admin, TM |
| fees.manage | Fee structure, student dues, payment settings | Institute Admin, Accounts |
| payments.collect | Record payments | Institute Admin, Accounts |
| payments.verify | Verify payments, receipts, approve Gate 2 | Accounts |
| users.view / .create / .update / .delete | Users | Institute Admin (own institute) |
| roles.manage | Roles & permissions | Super Admin |
| audit.view | Audit trail | Institute Admin |
| notifications.view | Notification log | Institute Admin |
| serials.manage | Serial number series | Super Admin |
| 🟡 promotions.confirm_exam | Confirm promotion list (results side) | EM |
| 🟡 promotions.confirm_institute | Confirm promotion list (institute side) | Institute Admin |

## 5. Set-up workflow

Set-up must happen in this order before students can be admitted:

1 Academic Years ─► 2 Courses (period structure) ─► 3 Institutes ─► 4 Institute Courses

─► 5 Batches ─► 6 Academic Periods ─► 7 Fee Structure ─► 8 Payment Settings

### 5.1 Academic years ✅ (Master Data, Super Admin)

- Name format YYYY-YY (e.g. 2026-27), unique; start and end dates; years may not overlap.

- Default year runs 1 June – 31 May (academic_year_start_month = 6). "Add" suggests the year after the latest one.

- A seeder creates the current year plus the next 4 (2026-27 … 2030-31).

- An academic year used by periods or fee lines cannot be deleted; deactivate it instead.

### 5.2 Courses & period structure ✅ (Master Data, Super Admin)

| Field | Rule |
| --- | --- |
| Name, Code | Code unique (e.g. B1.1) |
| Duration (months) | Overall length of the course |
| Period type | Semester / Term / Trimester / Module / Year (default Semester) |
| Period length (months) | e.g. 6 for a semester, 3 for a term; blank = duration ÷ number of periods |
| Number of periods | e.g. 8 semesters (4-year course), 1 term (3-month course) |

- Derived: periods per year = 12 ÷ period length; year of study = ceil(period no ÷ periods per year).

- The list shows e.g. "8 × Semester · 6 months".

- A course already used by students is deactivated, never deleted.

### 5.3 Institutes ✅ (Super Admin only)

- The Super Admin enters a code prefix (2–6 capital letters). It is unique, checked while typing, and read-only after creation.

- The institute code is generated automatically as PREFIX/established year/running no.. The running number is group-wide and starts at 1010 (e.g. SHA/2005/1010). The code is read-only.

- Established year is required (1800 – current year) and shown in its own column.

- Deactivating an institute blocks all of its users from logging in.

### 5.4 Institute courses ✅ (Super Admin all / Institute Admin own)

- Assign which master courses an institute offers; each can be activated or deactivated.

- Only an institute's active courses appear in its student registration dropdowns.

- The Institute Admin's list hides the institute and code columns (shown to the Super Admin only).

### 5.5 Batches ✅ (Super Admin / Institute Admin)

| Field | Rule |
| --- | --- |
| Institute + course | Must be a course the institute offers; locked once students are in the batch |
| Name | e.g. "June 2026 Batch" |
| Batch code | Unique across all institutes (deleted batches keep theirs). Checked while typing. Suggestion: PREFIX-COURSE-YEAR, e.g. SHA-B11-2026 |
| Start / end date | After the end date, the batch is no longer offered at registration |
| Intake academic year | Filled from the start date (editable) |
| Capacity | Optional; a full batch is refused for new students |
| Status | Open / closed for admission |

- Registration: the batch is required when the chosen course has open batches, both on the portal (Step 1) and in the admin Add/Edit Student form. Changing the course clears the batch.

- A batch with students cannot be deleted; close it instead.

- ❓ Further batch details are still to be confirmed by management.

### 5.6 Academic periods (semesters) ✅ (Super Admin / Institute Admin)

A calendar is the set of all periods of one course for one intake at one institute, optionally for one batch.

- Generate: choose the institute (Super Admin), course, optional batch, and the start date of period 1. Choosing a batch fills in the batch start date. A preview shows every period before saving.

- CAMP creates periods 1…N. Period n starts (n−1) × period length after the start date. Each period records its label ("Semester 3"), year of study, start/end date and the academic year it starts in. The intake year is the academic year of period 1.

- Generation is refused when:

  - no academic year covers the start date; or

  - the calendar for that course + intake (or batch) already exists.

- Edit a period's dates or status (planned / ongoing / completed). Running periods are highlighted.

- Remove a calendar only while no student is in any of its periods.

Which calendar applies to a student: the batch's calendar if one exists; otherwise the institute course calendar of the intake year of the student's joining date.

### 5.7 Fee structure → see Section 9

### 5.8 Payment settings ✅ (Super Admin / Institute Admin / Accounts)

- Per institute: which payment methods are accepted (from the master Payment Gateways).

- UPI/GPay: UPI ID, payee name, QR image. Cash / bank transfer / cheque: office instructions and bank details.

- Online gateways (Razorpay, PayU …) are shown as separate cards, ready for configuration. ❓ Integration pending.

- On the portal Payment step, the student sees each accepted method as a radio option that expands its details.

## 6. Student onboarding workflow

### 6.1 Admin side ✅ (Students ▸ Add Student / Onboarding)

Tabs, each saved separately as a draft:

- Basic:

  - name, DOB;

  - gender (one selection only);

  - qualification, email, phone, emergency contact, religion → category (dependent dropdown);

  - institute → course → batch, joining date;

  - student login credentials (portal account).

- Address & Parent: address, country → state, city, pincode, parent name / phone / email / occupation.

- Academic: 10th board + mark (% 0–100 or CGPA 0–10); 12th board, stream (PCM / PCB / Commerce / Arts) and mark.

- KYC Documents:

  - Required: passport photo (jpg/png ≤ 2 MB), medical certificate, 10th marksheet, 12th marksheet (pdf/jpg/png ≤ 5 MB). "Other" is optional.

  - Upload starts on file select. Replace and delete appear immediately after each upload.

- Review & Submit: shows a checklist of anything missing.

Onboarding window: 30 days from the joining date (onboarding_deadline). The students list warns 7 days before the deadline and shows "Past deadline" for students who are overdue and still have no ER number.

### 6.2 Admissions portal (student) ✅ (/admissions)

- Step 1, Your details:

  - creates the student login and a draft application (institute → course → batch);

  - once a course is chosen, its fees are shown.

- Step 2, Academic.

- Step 3, Documents: upload on select; re-upload rejected documents; submit the application.

- Step 4, Payment:

  - fees list grouped by period;

  - pay by UPI (QR / UPI app link / UPI ID, then enter the UTR and a screenshot) or at the office;

  - receipts.

  - Pay now opens only when all required documents are uploaded (or a payment already exists).

- Application status: timeline, "action needed" banners, current semester once assigned.

Navigation and editing rules:

- Students can move freely between steps; unsaved entries are auto-saved and restored, and sign-in resumes at the last step.

- Details, academic data and documents stay editable until a fee payment is confirmed.

- The course cannot be changed once a payment has been submitted.

- Edits made after Gate 1 approval reopen Gate 1.

### 6.3 Submission

- Submit with missing documents → pending_docs; with all documents → pending_approval. Both gates are created as pending.

- At submission the student is charged the admission fee only (see 9.3).

### 6.4 Gate 1: Document verification ✅ (Institute Admin)

Queue tabs: Pending / Rejected / Gate approved. Verified students stay visible; pending ones are highlighted.

- Verify or Reject each document. Remarks are required on reject, and the student is emailed and notified.

- Re-review a rejected document: "Approve after re-review" (student told it is accepted) or "Move back to pending". Both are audited.

- A re-uploaded document keeps the previous rejection reason.

- Remind the student about missing documents (email).

- Approve Gate 1: only when every required document is verified and the status is pending_approval.

- Reject Gate 1 (reason required): application → rejected. Resubmission reopens the gate.

- Any document or detail change after approval reopens Gate 1.

### 6.5 Gate 2: Fee verification ✅ (Accounts)

Payments arrive by:

- UPI/GPay: UTR + screenshot from the student or office; or

- offline: cash / bank / cheque recorded at the desk.

Every payment waits as Pending verification.

Payment Verification queue (To verify / Approved / Rejected / Fee gate):

- shows the student's phone number under the name and the fee gate status in the table;

- shows an amount-vs-balance check.

| Action | Result |
| --- | --- |
| Approve payment | Receipt RCPT/2026/00001 issued; due recalculated (pending → part paid → paid); student notified |
| Reject payment (reason) | Payment failed; student notified |
| Waive a due (reason) | Due waived |
| Delete a due | Only when unpaid |
| Approve Gate 2 | Only when Gate 1 is approved, fees exist, nothing is outstanding and no payment is waiting for verification |

A new due added after Gate 2 approval but before the ER number reopens Gate 2.

## 7. ER number generation & rules ✅

| Rule | Detail |
| --- | --- |
| Trigger | Automatic, the moment both Gate 1 and Gate 2 are approved (whichever is approved last) |
| Format | ER-{year}-{5-digit no.}, e.g. ER-2026-00001 |
| Series | One group-wide running series (not per institute), via the central serial number service with row locking, so two students can never get the same number |
| Uniqueness | Unique, stored once on the student, never changed or re-issued |
| Status | Student → er_issued |
| Created with it | ER request form (status generated) + pending ID card |
| Semester | Period 1 (Semester 1) starts: a student period record is created in the student's calendar (batch, else intake). Nothing happens if no calendar exists yet |
| Fees | The remaining one-time fees of the student's intake year + period 1 fees are charged (due on period 1's start date) |
| Notifications | Student emailed + notified; staff with enrollment.manage notified to print the ER form and ID card |
| After ER | New fees no longer reopen Gate 2 |
| Display | The ER number is highlighted on the students list, the ER & ID list and the student pages |

## 8. ER request form & ID card ✅

ER request form: generated → printed → TM signed → archived

- Print (browser print / save as PDF).

- Mark TM signed: allowed only after printing.

- Archive: allowed only after the TM signature is recorded.

ID card (85.6 × 54 mm, with the KYC photo):

- Print: every print is counted at every stage, including after the card is issued (duplicates).

- Mark signed & issued: allowed only after at least one print. The student becomes active.

- Reprint (lost / damaged, reason required): the card goes back to pending signature and must be signed again.

Who records the TM's physical signature:

| User | Behaviour |
| --- | --- |
| Training Manager | Recorded as the signer automatically; no signer dropdown |
| Super Admin, Institute Admin | Choose which TM signed from a dropdown of the institute's TMs |
| Others with enrollment.manage | Only while the institute has no TM account (recorded under them) |

The ER & ID Cards list has filters and keeps the Students menu highlighted when a student is opened.

## 9. Fee structure & fee management

### 9.1 Fee lines ✅ (Institute Management ▸ Fee Structure; Super Admin, Institute Admin, Accounts)

| Field | Rule |
| --- | --- |
| Institute + course | Must be an offered course |
| Fee (name) | Unique per institute + course + academic year + period |
| Amount | ₹1 – 99,99,999 |
| Academic year | Blank = every year. For a one-time fee it means "students whose intake is that year"; for a semester fee it means "semesters starting in that year" |
| Period | Blank = one-time fee; 1…N = fee of that semester / term (labels come from the course) |
| Admission fee flag | One-time fees only. This is the fee paid during registration. A course with no admission fee charges every applicable fee at registration (older behaviour) |
| Due date | On period start (default for semester fees) · after joining (joining date + N days; 0 = on joining) · fixed date (same calendar date for everyone) |
| Order, Active/Inactive | Inactive lines are never charged |

Screen:

- Academic year filter.

- One collapsible card per course; opening one closes the others.

- Inside a card, fees are grouped One-time · Semester 1 · Semester 2 … with a subtotal per group.

- The card header shows fees count, periods, admission fee, next fixed due and the course or year total.

- Courses with no fees are flagged. "No admission fee" is flagged.

- Search, course / due / status filters.

- Copy from previous year: copies that year's lines into the selected year, skips lines that already exist, and moves fixed dates on by one year.

### 9.2 Student dues ✅ (student ▸ Fees & Payments)

- Dues are grouped by period (One-time, Semester 1, …) with the balance per group, on the admin page and the portal.

- Manual due: add by hand (e.g. uniform fee), waive with a reason, delete only if unpaid.

- Due statuses: pending, part paid, paid, waived. "No dues" = every due is paid or waived.

### 9.3 Charging rules: when each fee reaches the student

| Moment | Fees charged |
| --- | --- |
| Registration / submission (no ER yet) | Admission fee only (if the course has one) |
| ER number issued | One-time fees for the intake year (or all years) + Semester 1 fees, due on the Semester 1 start date |
| 🟡 Promotion to Semester N (Module 5) | Semester N fees for the academic year the semester starts in, due on its start date (immediately if it has already started) |
| New or re-activated fee line | Charged at once to every current student it applies to (all statuses except rejected / alumni). A semester fee goes only to students currently in that semester |
| Editing a fee line | Applies only to students charged from then on; existing dues are not changed |
| Never | A fee is never charged twice to the same student |

Existing data note: fee lines created before Module 2B are one-time lines for every year. Students who received their ER number before Module 2B have no semester record; they are treated as Semester 1 for fees.

## 10. Notifications ✅

- Admin bell (refreshes every 30 s): unread badge; the 5 latest notifications; mark all read; View all. Clicking an item marks it read and opens the related screen. The count on the bell updates when items are marked read on the notifications page.

- My Notifications page: All / Unread / Read, stage filter, search, grouped by day, 20 per page.

- Portal bell for students.

- Email (and SMS, ❓ gateway pending) go through the notification log.

Who is notified at each stage:

- Staff: users of the student's institute who hold the stage's permission, plus the Super Admin.

- Not notified: the user who performed the action.

| Stage | Events |
| --- | --- |
| Registration | registration started, application submitted, details updated |
| Documents | uploaded, resubmitted, complete, verified, rejected, accepted on re-review, reopened, reminder |
| Gate 1 | approved (→ Accounts), reopened, application rejected |
| Payment | fees added, payment submitted (→ Accounts), approved, rejected, fee waived |
| Gate 2 | approved, reopened |
| ER / ID | ER issued (→ ER/ID staff), ID card issued (student active), reprint |

## 11. Examination workflow 🟡 (Module 3 + Module 4)

Trigger → Approval → Execution

- Subjects per course and semester (period_no), with syllabus topics.

- Syllabus mapping (Super Admin): an exam can be scheduled only when the syllabus covered is at least the threshold. Mid-semester: 40 %. Semester exam: 100 %.

- Exam schedule (Super Admin, Institute Admin, EM): exam type (mid-sem / semester), semester, date, mode (online / offline).

- Exam application by the student, choosing subjects. One application per student per exam.

- Dues gate (Accounts): green = no dues up to the exam's semester, red = dues outstanding.

  - BiC bypass: BiC can override a red dues gate with a mandatory recorded reason (audited).

- Attendance gate (TM): attendance % vs the threshold (75 % in config). ❓ Per subject or overall is still open.

- Admit card: generated only when both gates are green (or bypassed).

  - Number format: AC-{institute code}-{year}-00001 (per institute).

  - Physically signed by the EM and TM (status recorded), then printed.

- Question bank (Module 4):

  - central master bank (Super Admin) plus institute questions;

  - objective / descriptive / practical; topic, level.

  - Exam paper builder: from the master bank, custom questions or mixed; draft → final.

## 12. Module 5 — Grading & Result Publication 🟡

- Marks entry (Institute Admin, Faculty, EM): per student × subject × mark type (objective / descriptive / practical), out of the max marks.

- Result computation:

  - percentage per subject and overall;

  - pass = 75 % or more (pass_percentage, configurable, never hard-coded).

- Publish results (Super Admin, Institute Admin, EM): records who published and when; the student is notified.

- Mark correction (Super Admin only, after publishing):

  - old value → new value with a mandatory reason;

  - kept in the correction log and the audit trail.

- Marksheet per exam:

  - unique serial MS-{year}-000001 (group-wide);

  - physically signed by the TM and EM (status recorded).

- Consolidated marksheet at the end of the course: serial CMS-{year}-000001.

- Results published for a semester → the semester is marked completed, which opens Promotion.

## 13. Student promotion workflow 🟡 (Module 5, uses Module 2B semesters)

Promotion is the only way a student moves to the next semester. It is never automatic by date.

Eligibility (shown per student with the reasons):

| Check | Rule |
| --- | --- |
| Results | Results of the semester published (semester completed) |
| Marks | 75 % or more in every subject of the semester. Any subject below 75 % → not eligible (re-exam / repeat per exam rules) |
| Attendance | At or above the attendance threshold |
| Dues | No dues up to that semester (configurable, default on) |
| Status | Not on hold / not rejected |

Approval: both the Examination Manager and the Institute Admin are required (order does not matter):

- A promotion list is produced for institute + course + academic year + semester: Eligible / Not eligible with reasons.

- The Examination Manager confirms the results-based list (bulk or per student) and can mark students detained with a reason.

- The Institute Admin confirms the same list (bulk or per student). Either role can send a student back with a remark.

- When both have confirmed a student:

  - the current semester → completed;

  - the next semester → current, in the calendar of the academic year it starts in;

  - next-semester fees are charged (due on its start date);

  - the student is notified;

  - an audit entry is written.

- Super Admin override: promote a not-eligible student with a mandatory reason. Both roles' status is still recorded, and the override is audited.

- After the last semester: student → alumni; the consolidated marksheet becomes available.

## 14. DMS — Document Management System 🟡 (Module 6)

Documents: MTOE, SOP, Training Manual, other. Each is central or institute-specific.

Draft upload ─► HoT review ─┬─► Returned for correction ─► (re-upload) ─► HoT review

└─► Approved ─► Submitted to external authority (DGCA / Director of Airworthiness)

─► Externally approved ─► Signed scan uploaded ─► Final record / Archived

- Upload a draft: document name, type, draft version, proposed issue / revision numbers, file.

- HoT review: approve or return for correction (remarks). Every action is recorded.

- External submission: authority and date submitted; then the external approval date.

- 7-day rule: a daily job flags any document where 7 days have passed since external approval and no signed final record / scan has been uploaded. Uploading the scan clears the flag.

- Final record: issue no., revision no., effective date, approving authority, signed scan (private storage).

- Revision history is kept for every issue / revision.

- Document repository: final documents available to all staff of the institute (Super Admin: all).

## 15. MoU tracker & Compliance dashboard 🟡 (Modules 7–8)

MoU (Practical Accessor) register (Super Admin, Institute Admin, HoT):

- accessor organisation, scope of training (B1.1, B2, Engine, Avionics …), start / expiry date, scanned MoU;

- visible only to its own institute.

- A daily job refreshes the status: active → renewal pending → expired.

- Expiry alert 60 days before expiry to every HoT of the institute.

Compliance dashboard (Super Admin):

- heatmap per institute: active SOPs, pending HoT approvals, pending external approvals, documents due for revision;

- pending-approvals list;

- audit-ready export: a zip of all active and signed final documents per institute.

## 16. Cross-cutting rules

| Area | Rule |
| --- | --- |
| Data scoping | Institute users see and act only on their own institute's records, enforced server-side. The Super Admin sees all |
| Audit trail | Every create / update / delete, approval, rejection, bypass, print, signature, correction and override is logged with user, institute, IP, before/after values and reason |
| Serial numbers | Central service with row locking. ER ER-{year}-##### and receipts RCPT/{year}/##### (group-wide); admit cards AC-{institute}-{year}-##### (per institute); marksheets MS-{year}-###### and consolidated marksheets CMS-{year}-###### (group-wide) |
| Uploads | Stored on a private disk with random, non-predictable file names (never the student id or a running number), on both the admin and portal sides. Downloads only through authorised routes. Old predictable files can be renamed with php artisan camp:secure-uploads (--dry-run to preview) |
| Deletion | Soft deletes everywhere. Master rows and batches in use are deactivated / closed, not deleted. Only draft students can be deleted |
| Business rules in config | Pass 75 %, attendance 75 %, onboarding window 30 days, deadline warning 7 days, academic year start month June, MoU alert 60 days, 7-day rule |
| Login rules | Inactive users, users without a role and users of inactive institutes cannot sign in. Students are kept out of the admin panel and staff out of the portal |

## 17. Confirmed requirements (decision log)

| # | Decision |
| --- | --- |
| D1 | One application / one database for all institutes; data separated by institute |
| D2 | Institute code = chosen unique prefix / established year / group-wide running number (from 1010) |
| D3 | Master data (incl. academic years, courses, payment gateways) is managed only by the Super Admin |
| D4 | Batches are per institute + course with a unique batch code, managed by the Super Admin and Institute Admin, and used in both the portal and admin registration |
| D5 | Registration charges only the admission fee (flag on the fee line); the other fees follow automatically after the ER number |
| D6 | Dual gate: Gate 1 documents (Institute Admin) + Gate 2 fees (Accounts) → ER number automatically |
| D7 | ER number: one group-wide series ER-YYYY-##### |
| D8 | ID card prints are counted at every stage, including after issue |
| D9 | TM signature: a TM records it as themselves (no dropdown); the Super Admin / Institute Admin choose which TM signed |
| D10 | Uploaded files use random, non-predictable names |
| D11 | Academic periods are configurable per course (semester / term / trimester / module / year; e.g. 3- or 6-month courses) |
| D12 | Academic year default June – May; periods belong to the academic year they start in |
| D13 | Fee structure is semester-wise by Institute + Course + Academic Year + Semester, managed by the Super Admin and Institute Admin (and Accounts) |
| D14 | Semester fees are due on the semester start date |
| D15 | Semester 1 starts when the ER number is issued |
| D16 | Promotion requires 75 % in every subject |
| D17 | Promotion is confirmed by both the Institute Admin and the Examination Manager; the Super Admin can override with a reason. (Supersedes an earlier idea of automatic promotion by semester completion date.) |
| D18 | Promotion and grading belong to Module 5 |

## 18. Open / pending points

| # | Point | Owner |
| --- | --- | --- |
| O1 | Semester-wise fee amounts / details per course and academic year (the client said complete details will follow) | Management |
| O2 | Batch details: extra fields or rules still to be confirmed | Management |
| O3 | Academic year start month editable from the UI by the Super Admin / Institute Admin (currently a config value, June) | Dev, to confirm |
| O4 | Online payment gateways: which one first (Razorpay / PayU / PhonePe); GPay via manual UTR (as built) or via a gateway; one merchant account per institute? | Management |
| O5 | SMS gateway provider (SMS currently logged as pending) | Management |
| O6 | Attendance threshold for the exam gate: 75 % or 80 %, and per subject or overall? | Management |
| O7 | Signatures: physical-sign-then-record (as built) vs in-app e-signature in future | Management |
| O8 | Can students or courses be shared between institutes, or is every student strictly single-institute? | Management |
| O9 | Can Institute Admins see anonymised compliance stats of other institutes? | Management |
| O10 | Re-exam / repeat rules for subjects below 75 % (affects promotion and detention) | Management / EM |
| O11 | Promotion "no dues" condition on by default: confirm | Management |
| O12 | Serial numbering for marksheets / admit cards: per institute or group-wide (current design shown in Section 16) | Management |
| O13 | Existing students who got their ER number before Module 2B: confirm they should be placed in Semester 1 (or another semester) | Institute Admins |

## 19. QA checkpoints & test scenarios

Columns: ID · Scenario · Expected result. ✅ = verifiable now; 🟡 = acceptance criteria for the planned module.

### 19.1 Module 1: Core ✅

| ID | Scenario | Expected |
| --- | --- | --- |
| C-01 | Super Admin creates an institute with prefix ABC, established 2005 | Code ABC/2005/<next no.> generated; prefix and code read-only afterwards |
| C-02 | Enter a prefix already used by another institute | Duplicate error shown while typing; cannot save |
| C-03 | Institute Admin opens the Users screen | Sees only own institute's users; can create only Accounts / TM / BiC / EM / HoT / Faculty |
| C-04 | Deactivate an institute, then log in as one of its users | Login refused |
| C-05 | Log in as each role | Side menu matches Section 3.1; Master Data sits at the top, Super Admin only |
| C-06 | Change a permission on Roles & Permissions | Menu and access change for that role; audited |
| C-07 | Any approval / edit / delete | Audit trail entry with user, IP, before/after |
| C-08 | Breadcrumbs on list pages | Page title (h2) above the breadcrumb, with arrow separators |

### 19.2 Module 1A: Master Data ✅

| ID | Scenario | Expected |
| --- | --- | --- |
| M-01 | Non-Super-Admin opens a master URL | Access denied; menu hidden |
| M-02 | Add academic year overlapping an existing one | "Dates overlap …" error |
| M-03 | Academic year name not in YYYY-YY format | Validation error |
| M-04 | Add a course with blank period length (duration 6, periods 2) | Saved; period length 3; summary "2 × Semester · 3 months" |
| M-05 | Add a category | Must belong to a religion; same name allowed under another religion |
| M-06 | Delete a master row in use | Refused; deactivate instead; inactive rows hidden from dropdowns |

### 19.3 Set-up: Institute courses, Batches, Academic periods ✅

| ID | Scenario | Expected |
| --- | --- | --- |
| S-01 | Institute Admin views Institute Courses | Only own courses; no institute/code columns |
| S-02 | Create a batch with a code that exists (any institute) | "Already used" error while typing |
| S-03 | Batch start date 05 Jul 2027 | Intake year auto-set to 2027-28 |
| S-04 | Batch with capacity reached | New students cannot select it |
| S-05 | Delete a batch with students | Refused; "close it instead" |
| S-06 | Generate periods for an 8-semester course from 01 Jul 2026 | 8 periods; Sem 2 = 01 Jan 2027 – 30 Jun 2027; Sem 3 = Year 2, academic year 2027-28 |
| S-07 | Generate the same course + intake again | Refused: periods already exist |
| S-08 | Generate with a start date not covered by any academic year | Refused: add the academic year first |
| S-09 | Generate for a batch | Start date pre-filled with the batch start; batch students use this calendar |
| S-10 | Edit a period's end date before its start date | Validation error |
| S-11 | Remove a calendar with a student in it | Refused with a warning |
| S-12 | Institute Admin B opens Academic Periods | Does not see institute A's calendars |

### 19.4 Student onboarding ✅

| ID | Scenario | Expected |
| --- | --- | --- |
| O-01 | Add Student, save each tab separately | Each tab saves as a draft independently |
| O-02 | Gender selection | Only one option can be selected |
| O-03 | Add Student with login credentials | Student portal login created and works at /admissions/login |
| O-04 | Course with open batches, batch left empty | Batch required error (admin and portal) |
| O-05 | Upload a document | Uploads on select; Replace / Delete appear instantly for that document |
| O-06 | Check the stored file name | Random, non-predictable name (no id / running number) |
| O-07 | Submit with a missing required document | Status Pending Documents; both gates pending |
| O-08 | Portal: try Pay now before all documents are uploaded | Not available |
| O-09 | Portal: change course after submitting a payment | Refused |
| O-10 | Edit details after Gate 1 approval | Gate 1 reopened; admins notified |
| O-11 | Joining date + 30 days passed without ER | Shown as past deadline; counted on the list header |

### 19.5 Gates, ER number, ER form, ID card ✅

| ID | Scenario | Expected |
| --- | --- | --- |
| G-01 | Approve Gate 1 with an unverified document | Blocked: "Every required document must be verified first" |
| G-02 | Reject a document without remarks | Not allowed; with remarks → student emailed + notified |
| G-03 | Re-review a rejected document → Approve after re-review | Document verified; student told "accepted"; audited |
| G-04 | Reject Gate 1 | Student rejected; resubmission reopens the gate |
| G-05 | Verified students in the document queue | Still listed (Gate approved tab), not hidden |
| G-06 | Approve Gate 2 with outstanding dues / payment pending | Blocked with the reason |
| G-07 | Approve a UPI payment | Receipt RCPT/YYYY/#####; due paid / part paid; student notified |
| G-08 | Payment queue | Phone under the name; fee gate status visible; handled payments stay listed |
| G-09 | Approve Gate 1 and Gate 2 (either order) | ER ER-YYYY-##### issued automatically; status ER Issued; ER form + pending ID card created |
| G-10 | Two students approved at the same moment | Different, consecutive ER numbers (no duplicates) |
| G-11 | Add a fee after Gate 2 approval, before ER | Gate 2 reopened |
| G-12 | Mark ER form signed before printing | Blocked; archive blocked until signed |
| G-13 | ID card: print 2×, issue, print again | Count = 3; status issued; student Active |
| G-14 | TM marks the card signed | No dropdown; TM recorded as signer |
| G-15 | Institute Admin / Super Admin marks signed | Must choose which TM signed |
| G-16 | Reprint an issued card (reason) | Back to pending signature; student notified |

### 19.6 Fee structure & semester fees ✅

| ID | Scenario | Expected |
| --- | --- | --- |
| F-01 | Course with admission fee; student registers | Only the admission fee is charged |
| F-02 | ER issued (calendar exists) | Student in Semester 1; one-time fees + Semester 1 fees added; semester fee due = Semester 1 start date |
| F-03 | One-time fee set for academic year 2027-28; student intake 2026-27 | Not charged to that student |
| F-04 | Add a Semester 1 fee while students are in Semester 1 | Charged immediately to them only (not to applicants or other semesters); notified |
| F-05 | Select a period in Add Fee | Due type defaults to "Period start"; admission-fee option hidden |
| F-06 | Same fee name, same course / year / semester | "Already exists" error; allowed for another semester |
| F-07 | Period number above the course's number of periods | Validation error |
| F-08 | Academic year filter | Shows that year's lines + "every year" lines; totals for that year |
| F-09 | Copy from previous year | Lines copied; fixed dates +1 year; running it again copies nothing |
| F-10 | Edit a fee amount | Existing dues unchanged; new charges use the new amount |
| F-11 | Deactivate → reactivate a line | Never charged twice |
| F-12 | Delete a line already charged | Refused; set inactive instead |
| F-13 | Student Fees page / portal Payment | Dues grouped One-time / Semester 1 / … with balances |
| F-14 | Students list | Current semester chip ("Semester 1 · 2026-27"); filter by semester after choosing a course |

### 19.7 Notifications ✅

| ID | Scenario | Expected |
| --- | --- | --- |
| N-01 | Student uploads a document after submission | Institute Admins notified; the uploader is not |
| N-02 | Gate 1 approved | Accounts notified; student notified |
| N-03 | Click a bell item | Marked read; opens the related screen |
| N-04 | Mark read on the notifications page | Bell count updates |
| N-05 | User of institute B | Never receives institute A notifications |

### 19.8 Examination 🟡

| ID | Scenario | Expected |
| --- | --- | --- |
| E-01 | Schedule a mid-sem exam with 30 % syllabus covered | Refused (needs 40 %); semester exam needs 100 % |
| E-02 | Student applies twice for the same exam | Refused |
| E-03 | Dues outstanding up to the exam's semester | Dues gate red; admit card not generated |
| E-04 | BiC bypasses the dues gate without a reason | Refused; with a reason → bypass recorded + audited |
| E-05 | Attendance below threshold | Attendance gate red |
| E-06 | Both gates green | Admit card AC-{institute}-{year}-##### generated; EM + TM signature pending |
| E-07 | Institute user | Sees only own exams / applications |

### 19.9 Grading, results, marksheets 🟡

| ID | Scenario | Expected |
| --- | --- | --- |
| R-01 | Subject at 74.9 % | Fail; at 75 % → pass |
| R-02 | Non-Super-Admin tries a mark correction | Not allowed |
| R-03 | Super Admin corrects a mark without a reason | Refused; with reason → logged (old/new) + audited |
| R-04 | Generate marksheets | Unique MS-YYYY-######; TM + EM signature status pending |
| R-05 | Publish results | Published by/at recorded; students notified; semester completed |

### 19.10 Promotion 🟡

| ID | Scenario | Expected |
| --- | --- | --- |
| P-01 | Student with one subject below 75 % | Listed as Not eligible with that subject as the reason |
| P-02 | Only the EM confirms | Not promoted yet |
| P-03 | EM and Institute Admin confirm (any order) | Promoted: semester N completed, N+1 current; Semester N+1 fees charged (due on its start date); notified; audited |
| P-04 | EM marks detained (reason) | Stays in the semester; reason recorded |
| P-05 | Super Admin override without a reason | Refused; with a reason → promoted + audited |
| P-06 | Last semester passed | Student → Alumni; consolidated marksheet CMS-YYYY-###### available |
| P-07 | Results not published | Promotion list not available |

### 19.11 DMS, MoU, Compliance 🟡

| ID | Scenario | Expected |
| --- | --- | --- |
| D-01 | HoT returns a draft for correction | Status returned; remarks visible to the uploader |
| D-02 | Externally approved, no signed scan after 7 days | Flagged by the daily job; flag clears when the scan is uploaded |
| D-03 | Final record upload | Issue / revision / effective date stored; revision history updated |
| D-04 | MoU expiring in 60 days | Alert to every HoT of that institute |
| D-05 | MoU expiry passed | Status expired |
| D-06 | Institute user opens MoUs / documents | Only own institute (+ central documents) |
| D-07 | Audit-ready export | Zip of active & signed documents for the institute |

## 20. QA environment notes

- Never run automated tests or migrate:fresh against the working database shashib_campus. Tests run only on shashib_campus_testing (forced by phpunit.xml; the test base class refuses any database not ending in _testing). Run php artisan config:clear before tests.

- Schema changes are additive migrations only, applied to the test database first, then the working database.

- Automated test suites: Module1CoreTest, Module1AMasterDataTest, Module2StudentOnboardingTest, Module2WorkflowTest, Module2PortalTest, Module2BPeriodsTest (88 tests passing at the time of writing).

- For manual QA with sample data, serve the test database: DB_DATABASE=shashib_campus_testing php artisan serve --port=8099.